## Slide 1: Agile Presentation
Presented by: Trayven Nixon
Scrum Master

## Slide 2: Agile Roles
Product Owner
Scrum Master
Team
Developer
Tester

## Slide 3: Agile Roles
Product Owner
The Product Owner is the representative for the entity that have contracted the work to be done.
The product owner is responsible for managing the product backlog. This includes concisely presenting the product backlog items, ordering the items within the product backlog, Ensuring that the product backlog is visible, transparent, and available in real time to the entire team.

## Slide 4: Agile Roles
Scrum Master
The Scrum Master is responsible for ensuring that the team adheres to Scrum theory, practices, and rules.
The Scrum Master is a servant-leader for the team and their tasks include facilitating scrum events, coaching the team in self-organization and cross-functionality, removes impediments to the team's progress and more.

## Slide 5: Agile Roles
Team
Development Teams consist of the developer, testers, ect. that do the work of delivering a potentially releasable increment of ”Done”.
The team is self-organizing, is cross-functional, carries no titles, and recognizes no sub-teams.

## Slide 6: Agile Phases
Sprint Planning
Sprints
Daily Standup
Sprint Review
Sprint Retrospective

## Slide 7: Agile Phases
Sprint Panning
The sprint planning phase is where the team meets with two goals in mind. The first goal is for the product owner and the team to negotiate what stories will be taken into the sprint. The second goal is for the team to define the tasks that will be needed to implement those stories and plan on how those stories will be allocated among the members of the team.

## Slide 8: Agile Phases
Sprints
A sprint is a fixed length of time and is usually from two to four weeks long. This is when the development work is done.

## Slide 9: Agile Phases
Daily Standup
The Daily standup is a way for everyone on the team to check in. In these daily meeting or ”Standups” everyone is to answer the same 3 questions in a set amount of time. Typically, the three questions are: 1. What did you accomplish yesterday? 2. What are you going to accomplish today? 3. What obstacles are in your way? The reason it is called a standup is that usually for this meeting everyone on the team stands for the duration of the meeting.

## Slide 10: Agile Phases
Sprint Review
The sprint review is at the end of each sprint and is where the team presents the finished work to the product owner for their final review and approval.

## Slide 11: Agile Phases
Sprint Retrospective
The sprint retrospective is also at the end of each sprint. This is a time for the team to look back and reflect on what went well and what didn’t. This is a time to identify opportunities for process improvement in the next sprint

## Slide 12: The Waterfall Model
Waterfall project management is a sequential project management methodology that is divided into distinct phases. Each phase begins only after the previous phase is completed.
Phases:
  Requirements
  Analysis
  Design
  Coding
  Testing
  Operations

## Slide 13: The Waterfall Model
The major differences between waterfall and agile is the agility of the two. This means have easily they except change. With waterfall all the details are planned out in the beginning and is extremely difficult to change once the project has begun. In agile, change isn't just expected, it is encouraged.

## Slide 14: Waterfall vs. Agile
Factors to Choose one or the other
Size of project
What type of industry
Possibility of changes needed
Types of teams / employees involved

## Slide 15: Waterfall vs. Agile
For software development and similar organizations Agile will be the best fit most of the time. Only for small projects with a small number of task will waterfall be the best call.

## Slide 16: Resources
Cobb, C. G. (2015). The project manager’s guide to mastering agile : principles and practices for an adaptive approach. John Wiley.
Laoyan, S. (2021, October 5). Everything You Need to Know About Waterfall Project Management • Asana. Asana. https://asana.com/resources/waterfall-project-management-methodology